JUNGLE

Technical & Operational Specification

Music-Driven Workout Platform for Gyms

Consolidated from PRD v1.0 · Product Roadmap · Sprint Board · Design Handoff · Brand Spec · Current Build

July 2026  ·  CONFIDENTIAL

# Contents

# 1. Executive Summary

Jungle is a class-management and music-driven workout platform designed for boutique gyms, fitness studios, and independent personal trainers. It combines structured class planning, real-time stage timers, Spotify integration, and an intelligent Auto-DJ system to create a seamless, music-first workout experience.

The platform is currently deployed as a single-file React app (App.jsx, ~8,000 lines) hosted on GitHub Pages. This document consolidates all specifications — product, technical, infrastructure, database, and roadmap — into a single operational reference to guide the transition from prototype to production-grade SaaS.

| Dimension | Current State | Target State |
| --- | --- | --- |
| Hosting | GitHub Pages (static) | Cloud PaaS — Render / Railway / Fly.io |
| Backend | None — localStorage only | Node.js/TypeScript REST API + WebSocket |
| Database | localStorage + sessionStorage | PostgreSQL + Redis |
| Auth | Spotify OAuth PKCE only | Email/Google/Apple + Spotify OAuth |
| Scale | Single user, single browser | Multi-gym, multi-trainer, multi-device |
| Deployment | Auto-deploy PowerShell script + GitHub Actions | CI/CD pipeline with staging + production |
| Monetisation | None | SaaS subscription — per-studio billing |

# 2. Product Overview

## 2.1  Core Personas

Jungle serves three distinct user roles within a single platform:

| Persona | Description | Primary Touchpoints |
| --- | --- | --- |
| Trainer / Admin | Plans, builds, and runs workout classes. Primary power user. | Class Builder, Live Session, Auto-DJ, Templates, Analytics |
| Gym Owner / Studio Admin | Manages all trainers at a location, branding, billing. | Brand Studio, Integrations, Analytics (studio-level) |
| Class Attendee / Member | Follows along on gym TV or personal phone during a live class. | Display Mode (TV), Attendee Mobile View |

## 2.2  Screen Inventory (Implemented)

All screens listed below exist in the current App.jsx single-file build:

| Screen / View | Route Key | Status | Notes |
| --- | --- | --- | --- |
| Login / Spotify OAuth | login | Live | PKCE flow; requires Spotify Premium |
| Dashboard | dashboard | Live | KPIs, schedule, Auto-DJ widget, quick actions |
| Class Builder | builder | Live | Drag-drop stages, exercise config, music assignment |
| Class Templates | templates | Live | 3-col grid, style picker, upgraded to mockup spec |
| Exercise Library | library | Live | 3-col layout; My Library + Discover packs |
| Exercise Glossary | glossary | Live | Accordion groups, difficulty pills, coach cues |
| Live Session / Runner | live | Live | Timer, Spotify controls, stage auto-advance, siren |
| Display Mode (Trainer) | display | Live | Full-screen TV board, current stage + music |
| Class Plan Overview (TV) | overview-display | Live | 4-col stage grid, TV bezel, pre-class display |
| Analytics | analytics | Live | KPIs, RPE chart, Music Impact, Trainer Performance |
| Music Hub | music | Live | Connected Spotify playlists, BPM browser, Auto-DJ |
| Planning / Schedule Board | calendar | Live | Weekly calendar with class slots |
| Integrations | integrations | Live | Spotify, ExerciseDB, future webhooks |
| Brand Studio | brand-studio | Live | 3 preset skins, logo-to-theme generator, fine-tune |
| Member Mobile (5 screens) | member-* | Live | Home, class, follow-along, profile, leaderboard |
| Profile Modal | (modal) | Live | Trainer bio, branding, session history |
| Attendee View | attendee | Live | Shareable class display URL, read-only |

## 2.3  Key Features Implemented

- Spotify OAuth 2.0 PKCE — token refresh, device picker (desktop/browser/phone/TV)

- BPM engine — Spotify Audio Features + Deezer fallback + manual override + local cache

- Auto-DJ — distributes real Spotify playlist tracks into class stages by BPM scoring + Camelot key mixing

- Stage timer — auto-advance, siren alert, per-exercise Tabata/EMOM intervals

- Crossfade engine — live stage transitions blend outgoing/incoming tracks

- Brand/skin system — Canopy, Pulse, Atelier presets + logo-to-palette generator with WCAG contrast clamping

- Gym branding — logo upload, custom accent + secondary color, font selection

- Class analytics — session history, streak tracking, BPM effectiveness charts

- Template library — built-in templates per class type/style + user saved templates

- Exercise library — local catalogue per class type with edit/save/reset + 'Discover packs'

- Full mobile responsiveness — tested at 320px to 1920px

- Keyboard shortcuts — Space, N, arrows, S, Esc in live and display modes

# 3. Technical Architecture

## 3.1  Current Architecture (Prototype)

The current build is a zero-backend, single-file React app. All state lives in browser localStorage. Network calls go only to Spotify APIs and (optionally) the Deezer public API for BPM lookups.

| Layer | Technology | Notes |
| --- | --- | --- |
| UI Framework | React 18 (CDN, no build step originally) | Now Vite build via GitHub Actions |
| State | React useState / useRef + localStorage | No Redux or external state manager |
| Routing | String 'view' state + conditional rendering | No React Router |
| Styling | Inline styles + CSS custom properties (skin tokens) | No Tailwind; theme via T object + CSS vars |
| Icons | lucide-react | Tree-shakeable SVG icon set |
| Music API | Spotify Web API (REST) + Web Playback SDK | PKCE auth; player runs in browser tab |
| BPM fallback | Deezer public API (no key) | CORS-proxied or direct depending on browser |
| Persistence | localStorage (no server) | ~5KB limit per key; no multi-device sync |
| Hosting | GitHub Pages (gh-pages branch) | Auto-deployed via PowerShell watcher + GitHub Actions |

## 3.2  Target Architecture (Production SaaS)

The production architecture introduces a dedicated API server, PostgreSQL database, Redis cache, and WebSocket server for real-time session sync. The frontend remains a React SPA but connects to the backend for all persistent data.

### 3.2.1  Frontend

| Concern | Technology | Rationale |
| --- | --- | --- |
| Framework | React 18 + TypeScript | Existing codebase; add TS incrementally |
| Build | Vite | Already wired in GitHub Actions; fast HMR |
| Styling | Existing inline style system + CSS custom properties | Avoids Tailwind rework; skin system already token-based |
| Routing | React Router v6 | Replace view string — enables deep links, display URLs, attendee URLs |
| State | React Context + useState; Zustand for global session state | Lightweight; matches current patterns |
| Real-time | native WebSocket client | For live session sync to display screens |
| Spotify SDK | Spotify Web Playback SDK (browser only) | In-browser player; Connect API for remote devices |
| Offline | Service Worker + Cache API | Cache session plan and templates for offline runner |

### 3.2.2  Backend / API

| Concern | Technology | Rationale |
| --- | --- | --- |
| Runtime | Node.js 20 + TypeScript (Fastify or Express) | TypeScript parity with frontend; Fastify for performance |
| API style | REST (JSON) — /api/v1 prefix | Simple; well-documented; easy to proxy |
| WebSocket | ws library on the same Node process | Session state broadcast to display screens and mobile remotes |
| Auth middleware | JWT (short-lived) + refresh tokens in httpOnly cookies | Stateless; works across devices |
| Spotify proxy | Server-side token exchange for client_credentials | Avoids exposing client secret in browser |
| File uploads | Multer + object storage (S3/R2) for logos and audio | Gym logos and custom alert sounds |
| Email | Resend or Postmark | Verification emails, password reset |

### 3.2.3  Data Layer

| Store | Technology | Used For |
| --- | --- | --- |
| Primary DB | PostgreSQL 16 | Users, gyms, sessions, templates, exercises, brand skins, billing |
| Cache / Realtime | Redis 7 | Live session state, WebSocket pub/sub, BPM cache, rate limiting |
| Object Storage | Cloudflare R2 (or AWS S3) | Gym logos, custom alert sounds, exercise GIFs |
| Search (optional) | PostgreSQL full-text (pg_trgm) | Exercise library search; upgrade to Meilisearch if needed |
| Analytics (optional) | ClickHouse or PostgreSQL partition tables | High-volume event logs (stage advances, track plays) |

## 3.3  Real-Time Architecture (WebSocket)

The live session view must stay in sync across trainer's browser, display screens (gym TV), and paired mobile remotes. This requires a lightweight real-time layer.

- Session rooms: each live session gets a UUID. Trainer, all display screens, and all paired remotes join the same room.

- State broadcast: trainer publishes { stageIndex, elapsed, playing, trackUri, trackPos } at ~1 Hz. Display screens apply the diff.

- Reconnection: clients retry with exponential backoff. Display screens poll the REST /session/:id/state endpoint as HTTP fallback if WS drops for > 5 s.

- Redis pub/sub: multiple API server instances publish to a shared channel; all instances relay to their own WS connections. Enables horizontal scaling.

- Mobile remote: trainer opens Jungle on phone; it detects the active session via GET /sessions/active and auto-pairs — no manual code.

# 4. Database Schema

All tables use UUID primary keys. Timestamps are stored as UTC timestamptz. JSONB is used for flexible nested structures (tokens, fonts, exercises, tracks) to avoid excessive joins for prototype-to-production migration.

## 4.1  Core Entities

gyms

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| name | text NOT NULL | Studio display name |
| slug | text UNIQUE | URL-safe identifier (e.g. 'iron-oak-gym') |
| logo_url | text | Cloudflare R2 URL |
| active_skin_id | uuid FK brand_skins | Currently applied theme |
| plan | text DEFAULT 'free' | 'free' ¦ 'pro' ¦ 'studio' ¦ 'enterprise' |
| stripe_customer_id | text | Billing reference |
| timezone | text | IANA tz string (e.g. 'Europe/London') |
| created_at / updated_at | timestamptz | Auto-managed |

users

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| gym_id | uuid FK gyms | Nullable for super-admins |
| email | text UNIQUE NOT NULL |  |
| password_hash | text | bcrypt; null if social-only |
| display_name | text |  |
| photo_url | text |  |
| role | text DEFAULT 'trainer' | 'owner' ¦ 'trainer' ¦ 'member' |
| spotify_id | text | Spotify user ID |
| spotify_refresh_token | text ENCRYPTED | Server-side encrypted at rest |
| spotify_scope | text | Space-delimited granted scopes |
| certifications | text[] | Array of cert strings |
| default_bpm_prefs | jsonb | {warmup:{min,max}, circuit:{min,max}, ...} |
| created_at / updated_at | timestamptz |  |

brand_skins

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| gym_id | uuid FK gyms NOT NULL |  |
| name | text NOT NULL | 'Canopy', 'Iron & Oak — Custom', etc. |
| source | text | 'preset' ¦ 'generated' ¦ 'custom' |
| base_preset | text | 'canopy' ¦ 'pulse' ¦ 'atelier' ¦ null |
| vibe | text | 'natural' ¦ 'energetic' ¦ 'luxury' ¦ 'bold' ¦ 'calm' ¦ 'custom' |
| tokens | jsonb NOT NULL | {bg, card, navy, border, accent, green, text, muted} |
| fonts | jsonb NOT NULL | {display, body} — Google Font family names |
| logo_url | text | Uploaded gym logo |
| generated_from | jsonb | {logoUrl, seedColors, algoVersion} |
| contrast | jsonb | {textOnBg, mutedOnBg, textOnCard, accentOnBg, passesAA} |
| created_at / updated_at | timestamptz |  |

sessions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| gym_id | uuid FK gyms |  |
| trainer_id | uuid FK users NOT NULL |  |
| name | text NOT NULL | Session/class display name |
| class_type | text | 'hiit' ¦ 'strength' ¦ 'spin' ¦ ... (WORKOUT_LIBRARY key) |
| class_style | text | Sub-type key (e.g. 'tabata') |
| stages | jsonb NOT NULL | Array of stage objects (see §4.2) |
| status | text DEFAULT 'draft' | 'draft' ¦ 'live' ¦ 'completed' ¦ 'template' |
| started_at | timestamptz | When 'Start Session' was pressed |
| ended_at | timestamptz |  |
| duration_sec | integer | Actual elapsed seconds |
| attendee_count | integer | Trainer-entered estimate |
| display_token | text UNIQUE | Short token for display screen URL |
| share_url_hash | text | Base64 hash for attendee view |
| created_at / updated_at | timestamptz |  |

templates

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| gym_id | uuid FK gyms | Null = built-in Jungle template |
| author_id | uuid FK users |  |
| name | text NOT NULL |  |
| description | text |  |
| class_type | text |  |
| class_style | text |  |
| difficulty | text | 'beginner' ¦ 'intermediate' ¦ 'advanced' |
| duration_sec | integer | Sum of stage durations |
| stages | jsonb NOT NULL | Same shape as sessions.stages |
| tags | text[] |  |
| is_public | boolean DEFAULT false | Studio-shared or Jungle community |
| use_count | integer DEFAULT 0 | Incremented when used to build a session |
| created_at / updated_at | timestamptz |  |

exercises  (catalogue)

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| gym_id | uuid FK gyms | Null = built-in Jungle exercise |
| name | text NOT NULL |  |
| muscles | text | Comma-separated target muscles |
| difficulty | text | 'Beginner' ¦ 'Intermediate' ¦ 'Advanced' |
| cues | text | One-line coaching cue (shown in Glossary) |
| class_type | text | Which class type(s) this applies to |
| stage_type | text | 'warmup' ¦ 'main' ¦ 'cooldown' |
| default_sets | integer |  |
| default_reps | text | '12' ¦ '40s' ¦ '8-12' |
| default_rest_sec | integer |  |
| timing_type | text | 'interval' ¦ 'reps' ¦ 'none' |
| gif_url | text | ExerciseDB or custom GIF URL |
| source | text DEFAULT 'jungle' | 'jungle' ¦ 'exercisedb' ¦ 'custom' ¦ 'community' |
| created_at / updated_at | timestamptz |  |

tracks  (BPM cache)

| Column | Type | Notes |
| --- | --- | --- |
| id | text PK | Spotify track ID |
| title | text NOT NULL |  |
| artist | text |  |
| album_art_url | text |  |
| duration_ms | integer |  |
| bpm | numeric(6,2) | Fetched from Spotify Audio Features or Deezer |
| camelot_key | text | '8A', '10B', etc. |
| energy | numeric(4,3) | 0.0–1.0 from Spotify |
| valence | numeric(4,3) | 0.0–1.0 |
| fetched_at | timestamptz | For cache invalidation (re-fetch after 90 days) |

## 4.2  Stage Object Schema (JSONB)

Stored inline inside sessions.stages and templates.stages as a JSONB array. Each element:

| Field | Type | Notes |
| --- | --- | --- |
| id | string (uid) | e.g. 's1a2b3c' |
| type | string | 'warmup' ¦ 'circuit' ¦ 'strength' ¦ 'cooldown' ¦ ... |
| name | string | Display label |
| dur | number | Duration in seconds |
| bpmMin / bpmMax | number | BPM target range for this stage |
| exercises | object[] | [{id, n, s, r, rest, muscles, timing, note}] |
| tracks | object[] | [{id, t, a, uri, bpm, camelot, albumArt}] |
| intervalMode | string | 'tabata' ¦ 'emom' ¦ 'amrap' ¦ null |
| workSec / restSec | number | For Tabata/interval stages |
| rounds | number | Circuit round count |
| coachNotes | string | Trainer-only notes; not shown on display |
| alertSound | string | 'siren' ¦ 'bell' ¦ 'airhorn' ¦ 'silent' ¦ url |
| color | string | Hex override for stage colour on display |

# 5. API Design

Base URL: /api/v1. All endpoints return JSON. Authentication via Bearer JWT in Authorization header (exceptions: /auth/* and display/attendee public endpoints). Rate limiting via Redis sliding window.

## 5.1  Auth

| Method | Path | Body / Params | Returns | Notes |
| --- | --- | --- | --- | --- |
| POST | /auth/register | {email, password, displayName, gymName} | {user, token} | Creates gym + owner user |
| POST | /auth/login | {email, password} | {user, token} |  |
| POST | /auth/refresh | (httpOnly cookie) | {token} | Rotate refresh token |
| POST | /auth/logout | — | 204 | Revoke refresh token |
| GET | /auth/spotify/init | — | Redirect to Spotify | Server-side PKCE init |
| GET | /auth/spotify/callback | ?code=&state= | {spotifyProfile} | Exchange + store tokens |
| POST | /auth/forgot-password | {email} | 204 |  |
| POST | /auth/reset-password | {token, newPassword} | 204 |  |

## 5.2  Gyms & Branding

| Method | Path | Notes |
| --- | --- | --- |
| GET | /gyms/:id | Gym profile + active skin |
| PUT | /gyms/:id | Update name, logo, timezone |
| GET | /gyms/:id/skins | All brand skins for this gym |
| GET | /gyms/:id/active-skin | Active skin (used at boot to apply theme) |
| POST | /gyms/:id/skins | Create skin (clone preset or save generated) |
| PUT | /gyms/:id/skins/:skinId | Edit skin tokens/fonts/name |
| POST | /gyms/:id/active-skin | { skinId } — switch active skin |
| DELETE | /gyms/:id/skins/:skinId | Delete custom skin (presets cannot be deleted) |
| POST | /gyms/:id/skins/suggest | { logoUrl, seedColors, vibe, count } → generated BrandSkin(s) |
| POST | /uploads/logo | multipart/form-data → { url } (R2) |

## 5.3  Sessions

| Method | Path | Notes |
| --- | --- | --- |
| GET | /sessions | ?page&limit&status — trainer's sessions |
| POST | /sessions | Create draft from builder state |
| GET | /sessions/:id | Full session with stages |
| PUT | /sessions/:id | Update stages, status, attendee count |
| POST | /sessions/:id/start | Set status=live, started_at, generate display_token |
| POST | /sessions/:id/end | Set status=completed, ended_at, duration_sec |
| GET | /sessions/:id/state | Public — live state for display screen polling fallback |
| DELETE | /sessions/:id | Soft-delete |

## 5.4  Templates

| Method | Path | Notes |
| --- | --- | --- |
| GET | /templates | ?type&difficulty&search — trainer's + gym's public templates |
| GET | /templates/builtin | Jungle starter templates (read-only) |
| POST | /templates | Save from session or scratch |
| PUT | /templates/:id | Edit name, description, stages |
| POST | /templates/:id/use | Increment use_count; return template (to pre-fill builder) |
| DELETE | /templates/:id | Only by author or gym admin |
| POST | /templates/import | { json } — import template from file/share link |
| GET | /templates/:id/export | Return template as JSON for sharing |

## 5.5  Exercises & Library

| Method | Path | Notes |
| --- | --- | --- |
| GET | /exercises | ?classType&stageType&search — merged built-in + custom |
| POST | /exercises | Create custom exercise for this gym |
| PUT | /exercises/:id | Edit (custom only; built-in are read-only) |
| DELETE | /exercises/:id | Delete custom exercise |
| GET | /library/:gymId | Full library object (built-in merged with gym customisations) |
| PUT | /library/:gymId | Save bulk edits (replaces gym's custom overrides) |
| POST | /library/:gymId/reset | Reset to factory defaults |
| GET | /packs | Discover — community exercise packs |
| POST | /library/:gymId/import-pack/:packId | Import a community pack |

## 5.6  Spotify Proxy

| Method | Path | Notes |
| --- | --- | --- |
| GET | /spotify/playlists | Trainer's Spotify playlists (server uses stored refresh token) |
| GET | /spotify/playlists/:id/tracks | Playlist tracks with BPM enrichment |
| GET | /spotify/search | ?q&type=track¦playlist¦album |
| GET | /spotify/bpm | ?ids=comma-list — batch BPM lookup with DB cache |
| GET | /spotify/devices | Active Spotify Connect devices |
| PUT | /spotify/player/transfer | { deviceId, play } |

# 6. Infrastructure & Hosting

## 6.1  Recommended Stack (Phase 1 Backend)

Optimised for speed-to-market, low operational overhead, and cost-efficiency at early scale. Revisit when MAU exceeds 10,000.

| Service | Provider / Tool | Tier | Monthly Cost (est.) |
| --- | --- | --- | --- |
| Frontend hosting | Vercel (or Cloudflare Pages) | Hobby → Pro at scale | $0–$20 |
| API server | Railway or Render | Starter plan, 1 service | $5–$25 |
| PostgreSQL | Railway (Postgres plugin) or Supabase | Starter (500 MB) | $0–$25 |
| Redis | Upstash (serverless Redis) | Pay-per-request | $0–$10 |
| Object storage | Cloudflare R2 | 10 GB free egress | $0–$5 |
| Email | Resend | 3,000 emails/month free | $0 |
| CI/CD | GitHub Actions | Free tier (2,000 min/month) | $0 |
| Domain | Namecheap / Cloudflare Registrar | jungle.app or similar | $10–$15/yr |
| SSL | Automatic via Vercel/Cloudflare | Included | $0 |
| Total (MVP) | — | — | ~$10–$75/month |

## 6.2  Environment Configuration

| Variable | Description | Where Set |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | Railway / Render env |
| REDIS_URL | Upstash Redis URL | Railway / Render env |
| JWT_SECRET | 64-byte random string | Railway / Render env (secret) |
| REFRESH_TOKEN_SECRET | Separate secret for refresh tokens | Railway / Render env (secret) |
| SPOTIFY_CLIENT_ID | Spotify Developer app client ID | Railway env + Vercel env |
| SPOTIFY_CLIENT_SECRET | Spotify app secret (server-side only) | Railway env (secret) |
| SPOTIFY_REDIRECT_URI | https://app.jungle.fitness/auth/spotify/callback | Railway env |
| R2_ACCOUNT_ID | Cloudflare R2 account | Railway env (secret) |
| R2_ACCESS_KEY_ID / SECRET | R2 API credentials | Railway env (secret) |
| R2_BUCKET | Object storage bucket name | Railway env |
| RESEND_API_KEY | Transactional email | Railway env (secret) |
| NODE_ENV | 'production' ¦ 'development' | Auto-set by platform |
| CORS_ORIGINS | Comma-separated allowed origins | Railway env |
| VITE_API_BASE_URL | Frontend → API URL | Vercel env |
| VITE_SPOTIFY_CLIENT_ID | Public — used in PKCE flow | Vercel env |
| VITE_WS_URL | WebSocket server URL | Vercel env |

## 6.3  CI/CD Pipeline

Replace the current PowerShell auto-deploy watcher with a proper GitHub Actions pipeline:

- Branch strategy: main (production), staging (staging env), feature/* (dev). PRs require passing tests before merge.

- On push to feature/*: lint + TypeScript check + unit tests.

- On merge to staging: lint + tests + build + deploy to staging environment (Railway/Vercel preview).

- On merge to main: full test suite + build + deploy frontend (Vercel) + deploy API (Railway) + run database migrations.

- Rollback: Railway and Vercel both support one-click instant rollback to the previous deployment.

## 6.4  Database Migrations

Use a migration tool (recommended: Drizzle ORM with drizzle-kit, or Prisma Migrate) to version all schema changes. Never run raw SQL in production manually.

- Migrations live in /server/migrations/ and run automatically on deploy (API startup)

- Staging mirrors production schema so migrations are validated before production deploy

- Seed data (built-in templates, exercise library, Jungle brand skins) are separate seed scripts

## 6.5  Monitoring & Observability

| Concern | Tool | Notes |
| --- | --- | --- |
| Error tracking | Sentry (frontend + backend) | Free up to 5K errors/month |
| Uptime monitoring | Better Uptime or UptimeRobot | Alert if /health returns non-200 |
| API performance | Railway built-in metrics + Sentry tracing | P95 latency + throughput |
| Database | Supabase / Railway dashboard | Query performance, connection pool |
| Web vitals | Vercel Analytics or Google Search Console | CLS, LCP, FID for the SPA |
| Logs | Railway log drain → Papertrail or Logtail | Structured JSON logs from Fastify |

# 7. Authentication & Security

## 7.1  Authentication Flows

| Flow | Method | Details |
| --- | --- | --- |
| Email + password | bcrypt hash + JWT | Standard; verification email on signup |
| Google OAuth | Google Identity (PKCE) | One-click login; creates/links user record |
| Apple Sign-In | Apple OAuth | Required for App Store submission |
| Spotify OAuth | PKCE (client-side) or server-side | Links Spotify account to existing Jungle user; required for music features |
| JWT sessions | Access token (15 min) + refresh token (30 days) | Refresh token in httpOnly Secure cookie |

## 7.2  Authorization (Role-Based)

| Role | Permissions |
| --- | --- |
| trainer | CRUD their own sessions, templates; read gym library; read own analytics |
| owner | All trainer permissions + manage all gym trainers + edit gym branding + view gym-wide analytics + manage billing |
| jungle_admin | Cross-gym super-admin; cannot access session content (data isolation) |

## 7.3  Security Requirements

- All traffic TLS 1.2+ (enforced by Cloudflare/Vercel)

- Spotify refresh tokens encrypted at rest (AES-256-GCM) before database storage

- Passwords: bcrypt cost factor 12

- Rate limiting: auth endpoints 10 req/min per IP; API 300 req/min per user

- CORS: allowlist production origin + staging origin only

- CSP headers: restrict script-src to self + known CDNs (Spotify SDK, Google Fonts)

- GDPR: user data export endpoint + account deletion (cascade deletes all user data)

- CCPA: data processing disclosure in Privacy Policy

- Studio isolation: all queries filter by gym_id extracted from JWT; no cross-gym data leakage

- File uploads: validate MIME type + size limit (5 MB logos, 20 MB audio). Scan with ClamAV or Cloudflare WAF

# 8. Spotify Integration

## 8.1  Required OAuth Scopes

| Scope | Purpose |
| --- | --- |
| streaming | Web Playback SDK — play audio in browser |
| user-read-email / user-read-private | Get trainer's Spotify profile |
| user-modify-playback-state | Play, pause, skip, seek, volume, transfer |
| user-read-playback-state | Get current device, track, position |
| playlist-read-private | List and import trainer's private playlists |
| user-library-read | Liked songs (for Auto-DJ source) |
| user-top-read | Top tracks/artists (for Music Hub analytics) |

## 8.2  BPM Strategy (Post-Deprecation)

Spotify deprecated the standalone Audio Features endpoint in late 2024. Current workarounds in Jungle, in priority order:

- Spotify Audio Features (still partially available): batch endpoint GET /audio-features?ids=... works for most tracks. Cache results in the tracks table by Spotify ID.

- Deezer public API (no key): GET /search?q=... then GET /track/:id to retrieve bpm field. Free, no auth, CORS-compatible. Used as fallback for uncached tracks.

- Manual BPM override: trainer can click any track BPM badge and type the correct value; stored in DB cache.

- Web Audio API client-side detection: experimental; analyse Spotify's audio stream for beat detection. High latency; use only if above three fail.

## 8.3  Auto-DJ Algorithm

The Auto-DJ distributes real Spotify tracks from selected playlists across class stages. The scoring algorithm:

- 1. Pool collection: fetch all tracks from selected playlists, enrich with BPM + Camelot key.

- 2. Per-stage scoring: each track scores 0–1 per stage. BPM match (±10 BPM = 0.8 score, ±20 = 0.4), Camelot adjacency (+0.1–0.15), energy fit (+0.05). Combined: BPM×0.7 + Camelot×0.2 + Energy×0.1.

- 3. Duration-aware selection: greedy fill stage duration: add highest-scoring untaken tracks until stage duration is covered. Tracks used in earlier stages cannot repeat.

- 4. Crossfade buffer: if stage.dur mod avg_track_len leaves < 30 s gap, add one extra track. The live crossfade engine handles the tail gracefully.

- 5. Fallback: if no BPM-matching tracks exist for a stage, use the next-best available (sorted by energy score). Never leave a stage empty.

# 9. Monetisation & Pricing

Jungle operates on a per-studio SaaS model. Billing is handled via Stripe. Annual billing is incentivised with a 20% discount.

| Plan | Price | Users | Key Limits / Features |
| --- | --- | --- | --- |
| Free / Solo | $0/mo | 1 trainer | 5 sessions/month, 3 templates, no analytics export, Jungle branding on display |
| Pro Trainer | $29/mo | 1 trainer | Unlimited sessions + templates, analytics, custom branding, display mode remove Jungle logo |
| Studio | $79/mo | Up to 5 trainers | All Pro + studio analytics, shared template library, multi-trainer scheduling, API access |
| Studio+ | $149/mo | Up to 15 trainers | All Studio + priority support, white-label display mode, custom alert sounds, early access |
| Enterprise | Custom | Unlimited | Chain-wide rollout, SSO, SLA, dedicated support, custom integrations |

## 9.1  Billing Architecture

- Stripe Products + Prices: one Product per plan tier; monthly and annual Price for each.

- Stripe Customer: one per gym (gyms.stripe_customer_id). Trainers within a gym are not individual billing entities.

- Webhooks: listen for payment_intent.succeeded, customer.subscription.updated, customer.subscription.deleted to update gyms.plan.

- Trials: 14-day free trial of Studio plan on signup for gyms with 2+ trainers.

- Overage: no hard blocks — show upgrade prompt when approaching plan limits (5 sessions/month for Free).

# 10. Feature Roadmap (Consolidated)

Status reflects the current production build as of July 2026. Phases 1 and 2 are complete. Phase 3 is the next sprint.

## 10.1  Completed (Phase 1 + 2)

| # | Feature | Phase | Status |
| --- | --- | --- | --- |
| 1 | Music auto-pause when stage has no tracks | 1 | Done |
| 2 | Timer skip forward/backward (±10s, ±30s) | 1 | Done |
| 3 | Import Spotify playlists into stage queues | 1 | Done |
| 4 | Trainer/Attendee persona split + shareable display URL | 1 | Done |
| 5 | Display mode layout presets (Full / Minimal / Timer Only / Music Focus) | 1 | Done |
| 6 | Drag-and-drop stage reordering | 1 | Done |
| 7 | On-the-fly search overlay during live session | 1 | Done |
| 8 | Color-coded timer phases (green / amber / red) | 1 | Done |
| 9 | BPM badges + mismatch warnings | 2 | Done |
| 10 | Stage type presets + auto BPM targeting | 2 | Done |
| 11 | Smart playlist distribution by BPM (Auto-DJ) | 2 | Done |
| 12 | Drag exercises between stages | 2 | Done |
| 13 | Rich trainer profile with class history + stats | 2 | Done |
| 14 | Per-exercise Tabata/EMOM interval timer | 2 | Done |
| 15 | Keyboard shortcuts (Space, N, arrows, S, Esc) | 2 | Done |
| 16 | Auto-DJ: Camelot key mixing + Spotify Audio Features batch API | 2 | Done |
| 17 | Auto-DJ: Spotify device picker (desktop / browser / phone / TV) | 2 | Done |
| 18 | Auto-start playback when class goes live with DJ tracks | 2 | Done |
| 19 | Canopy / Pulse / Atelier preset skins + Brand Studio | 2 | Done |
| 20 | Logo-to-theme generator with WCAG contrast clamping | 2 | Done |

## 10.2  Phase 3 — Polish & Scale (Next Sprint)

| # | Feature | Priority | Effort | Notes |
| --- | --- | --- | --- | --- |
| 21 | QR code for attendee display screen | P2 | S | qrcode.js; links to /display?token=X |
| 22 | Template sharing + export (JSON) | P2 | M | Export/import class plans between trainers |
| 23 | Volume ducking / Mic Mode during live session | P2 | M | Spotify Set Volume endpoint |
| 24 | Crossfade between tracks (configurable 2–8 s) | P3 | M | Spotify SDK handles some natively |
| 25 | Exercise GIFs in display mode | P3 | L | ExerciseDB integration |
| 26 | Multi-screen WebSocket sync (production) | P3 | L | Requires backend API server |
| 27 | Custom announcement / TTS at stage transitions | P3 | L | Web Speech API |
| 28 | Recurring class scheduling | P3 | M | Extend calendar screen; reminder push |

## 10.3  Backend Transition (Infrastructure Sprint)

| Step | Task | Effort |
| --- | --- | --- |
| B1 | Scaffold Node.js + TypeScript API project (Fastify, Drizzle ORM, Zod validation) | M |
| B2 | PostgreSQL schema + initial migration (all tables from §4) | M |
| B3 | Auth endpoints — email/password, JWT, Spotify OAuth server-side (§5.1) | L |
| B4 | Gym + user CRUD + brand skins API (§5.2) | M |
| B5 | Sessions + templates API (§5.3, §5.4) | L |
| B6 | Exercise library API + BPM cache endpoint (§5.5, §5.6) | M |
| B7 | WebSocket server for live session broadcast (§3.3) | L |
| B8 | Migrate frontend from localStorage to API calls (one screen at a time) | L |
| B9 | Stripe billing integration (§9.1) | M |
| B10 | Monitoring, error tracking, log drain (§6.5) | S |

# 11. Known Issues & Technical Debt

| Issue | Impact | Fix |
| --- | --- | --- |
| App.jsx UTF-8 encoding corruption (current) | CRITICAL — garbled text on live site | git checkout -- src/App.jsx then PowerShell encoding reversal script |
| Single 8,000-line file — no modules | Hard to maintain, slow TypeScript checks | Gradually extract screens to src/screens/*, hooks to src/hooks/* |
| localStorage only — no multi-device sync | Trainer cannot continue session on a different device | Backend API (Phase B) |
| Spotify Audio Features deprecated | BPM may be missing for some tracks | Deezer fallback already wired; add manual override UI |
| No tests | Regressions undetected until visual check | Add Vitest unit tests + Playwright E2E for critical flows |
| PowerShell auto-deploy watcher | Race conditions, encoding bugs | Replace with GitHub Actions on git push (already partially in place) |
| No error boundaries in React | Single component error crashes the whole app | Wrap each screen in React ErrorBoundary |
| Spotify client secret in env only (good) but client ID exposed in JS bundle | Low risk; Spotify PKCE is designed for this | Document; ensure redirect URI whitelist is tight |
| Display mode URL not truly shareable (auth required) | Gym TV cannot open without logging in | Implement token-based public display URL (/display?token=X) |
| No undo/redo in builder | Accidental stage deletes cannot be reversed | Command pattern or Zustand with history plugin |

# 12. localStorage → Backend Migration Plan

The current prototype stores all data in localStorage. The migration to the backend API should be done incrementally — one data domain at a time — so the app remains usable throughout.

| localStorage Key | Data | Migrate To | Sprint |
| --- | --- | --- | --- |
| jungle_gym_branding | Gym logo, accent color, font | gyms + brand_skins tables via /api/v1/gyms/:id/skins | B4 |
| jungle_library_custom | Custom exercise edits per type/style/stage | exercises + /library/:gymId API | B6 |
| sp_at / sp_ex / sp_rt / pkce_v / sp_scope | Spotify tokens | users.spotify_refresh_token (encrypted in DB); access token in memory only | B3 |
| sp_bpm_cache / gsb_bpm_cache | BPM data per Spotify track ID | tracks table via /spotify/bpm endpoint | B6 |
| jungle_session_history | Array of completed sessions | sessions table (status=completed) | B5 |
| jungle_saved_sessions | Saved/template sessions | templates table (is_template=true) | B5 |
| jungle_display_preset / jungle_font_scale | Display mode preferences | users.display_prefs jsonb column | B8 |
| jungle_active_skin / jungle_skins | Active theme + custom skins | brand_skins table + gyms.active_skin_id | B4 |

# 13. Design System Reference

## 13.1  Preset Skins

| Token | Canopy (Default) | Pulse (HIIT) | Atelier (Luxury) |
| --- | --- | --- | --- |
| bg | #0A0F0C | #08090A | #0C0C0E |
| card (surface) | #0F1611 | #101113 | #131316 |
| navy (inset) | #141D17 | #17181B | #1A1A1E |
| border (hairline) | rgba(255,255,255,.07) | rgba(255,255,255,.08) | rgba(255,255,255,.06) |
| accent | #7BE3A4 | #D6FF3D | #C8A86A |
| green (accent-light) | #CFF5DE | #ECFFA3 | #E8D6AE |
| text | #E8EFE9 | #F4F5F2 | #ECEAE6 |
| muted | #8AA294 | #8B8F8A | #908C85 |
| display font | Space Grotesk | Anton | Instrument Serif |
| body font | Hanken Grotesk | Archivo | Manrope |

## 13.2  Class-Category Colors (Fixed — Not Themed)

| Class Type | Color Hex | Usage |
| --- | --- | --- |
| HIIT | #F59E0B (amber) | 3px top bar on cards, icon tint |
| Strength | #8B5CF6 (violet) |  |
| Hyrox | #22D3A6 (teal) |  |
| Circuit | #F97316 (orange) |  |
| Spin | #3B82F6 (blue) |  |
| CrossFit | #EF4444 (red) |  |
| Yoga | #10B981 (green) |  |
| Boxing | #EC4899 (pink) |  |
| Pilates | #06B6D4 (cyan) |  |

## 13.3  Design Tokens (Radii + Spacing)

- Cards: border-radius 11–14px, border 1px solid --border, background --card

- Panels / modals: border-radius 18px, box-shadow 0 30px 80px rgba(0,0,0,.45)

- Pills / filter chips: border-radius 999px

- Status tags: border-radius 6px

- Icon tiles: border-radius 9–11px

- Card padding: 14–18px; Panel padding: 22–28px; Grid gaps: 11–18px

- Type scale: display 16–40px/700 Space Grotesk; body 11–15px Hanken Grotesk; eyebrows 10–11px/700/letter-spacing 1.5px

# 14. Success Metrics

| Metric | Target (6 months post-launch) | Measured By |
| --- | --- | --- |
| Paying studios | 100 (Studio plan) | Stripe MRR dashboard |
| Monthly Active Trainers (MAT) | 500 | sessions table — distinct trainer_ids with activity |
| Sessions run per week | 2,000 | sessions table — status=completed count |
| Avg. class prep time (self-reported) | < 10 minutes | In-app survey post-template-use |
| Auto-DJ adoption | > 60% of sessions | sessions where djProgress was used |
| Display mode usage | > 70% of sessions | sessions where display_token was accessed |
| Churn rate | < 5%/month | Stripe churned subscriptions |
| NPS | > 50 | In-app NPS survey (quarterly) |
| P95 API latency | < 200 ms | Sentry performance tracing |
| App uptime | > 99.5% | UptimeRobot 30-day rolling |